## Slide 1: Agile/Scrum
Framework

## Slide 2: Scrum Roles

## Slide 3: Product Owner
Understand the business requirements set forth within a project
They create and manage the product backlog based on those requirements
It is up to the Product Owner to make sure that the team is creating the most value for her stakeholders
They provide the vision for the team moving forward in any project
They are the intermediary between the team and the stakeholders
Product Owners set the pace and priority for the team

## Slide 4: Scrum Master
The glue that holds the team together
Servant leader who ascribes to foster an active scrum environment
Leads the scrum ceremonies (standups, reflections, refinement)
Works closely with the product owner to better understand and communicate value requirements to the team
Helps the team to self –organize to remove any blockers or hinderances to their effectiveness
Facilitates continuous team improvement

## Slide 5: Development Team
The ‘bread and butter’ of a scrum team
Able to effectively self-organize
Self-organization leads to the empowerment of the team to make decisions they would think is best
Attend a ‘daily scrum’ or ‘standup’ to ensure transparency and communicate progress
Provide technical insight into problems that a sprint might face with a certain task

## Slide 6: Tester
Develops test cases for each task during a sprint
Ensures quality product for the end user through test cases
Provides insight into necessary improvements to tasks or cards
Has the final say on whether a task is “done”
Assess risk management
Largely might participate in automated regression testing to ensure a stable product

## Slide 7: Agile: Software Development Life Cycle
Requirement gathering and analysis
Design requirements
Construction/iteration
Deployment
Testing
Feedback

## Slide 8: Requirement gathering and analysis
Product owner gleans knowledge and organizes the requirements into a backlog of “user stories”
Explore business opportunities and plan the time and effort needed to build this project
Evaluation of economic and technical viability

## Slide 9: Design Requirements
Project has been identified and researched thoroughly
Work with stakeholders to define requirements in detail
Diagrams or high-level UML to show the work and how it will apply to the project

## Slide 10: Construction/iteration
As the requirements are identified, the bulk of the work can start
The aim is to provide a working product within the set amount of time
The product will be incremented with new improvements every sprint

## Slide 11: Deployment
The product is put into an environment where the next stage in the life cycle can start.

## Slide 12: Testing
As deployment is finishing, the testers on the team thoroughly test the product to ensure quality for the end user
Test cases set forth by the team are implemented and the task is set to ‘done’ when all testing has concluded a positive result

## Slide 13: Feedback
After release of the product, the team receives feedback about how the product works and what might be improved.
The cycle begins anew when a problem has been identified.

## Slide 14: Waterfall vs Agile
The SDLC is largely the same in both frameworks, but the major difference when using the waterfall approach is that waterfall is strictly linear.
There are no overlaps in the lifecycle which majorly slows development down.
The agile approach is used in iterations and broken down in smaller chunks so that value is able to be continuously delivered instead of all at once.
Changing requirements is a herculean task in waterfall and is to not be taken lightly.
Pivoting to the “health/wellness” destinations portion of the travel project would have monumentally increased the turnaround time in waterfall

## Slide 15: …continued
Waterfall can be selected for short and simple projects
Projects that have clearly defined requirements and are not dynamic
They should have little customer involvement
Projects should have enough time allotted

## Slide 16: Choosing an approach
Both approaches have been used for a reason over time, but the massive popularity of the Agile/Scrum framework has a reason behind it.
The benefit of being able to pivot and constantly iterate software gives the customer/stakeholder a sense that they are “in it” with the team.
Changing requirements is not a difficult task within Agile. That is what it was built around.
In short, use waterfall for clearly defined requirements that are not subject to change with a clearly allotted amount of time. For all else…Agile is recommended.

## Slide 17: Works Cited
West, D. (n.d.). Scrum Roles. Atlassian. Retrieved February 24, 2024, from https://www.atlassian.com/agile/scrum/roles
(n.d.). Software Development Life Cycle: Agile. JavaTpoint. Retrieved February 24, 2024, from https://www.javatpoint.com/agile-sdlc
(n.d.). SDLC - Waterfall Model. TutorialsPoint. Retrieved February 24, 2024, from https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm
4. Cobb, C. G. (n.d.). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach.